## Project Planning Phase

## Project Planning

| ## Date | ## 06 November 2025 |
| --- | --- |
| ## Team ID | ## F529277D47452DB9E7447BD087E08E5E |
| ## Project Name | ## Medical Inventory Management |
| ## Maximum Marks | ## 5 Marks |

### 1. Project Overview

The Medical Inventory Management System (MIMS) aims to automate the tracking, ordering, and management of medical supplies, equipment, and medicines in healthcare facilities.
It ensures real-time visibility of stock levels, reduces manual errors, and prevents shortages or overstocking.

### 2. Project Objectives

- To efficiently manage medical stock (add, update, delete, and monitor inventory).

- To generate automatic alerts for low-stock items.

- To track expiry dates and ensure timely disposal of expired medicines.

- To maintain supplier and purchase records digitally.

- To streamline purchase orders, billing, and distribution processes.

### 3. Project Scope

#### In-Scope

- Inventory tracking for medical equipment, medicines, and consumables.

- User roles: Admin, Pharmacist, Nurse, and Supplier.

- Barcode integration for easy scanning.

- Reports and dashboards (stock level, purchase history, expiry report).

- Integration with hospital database.

#### Out-of-Scope

- Integration with external ERP or accounting software (Phase 2).

- Patient prescription management.

### 4. Project Deliverables

| Deliverable | Description | Expected Date |
| --- | --- | --- |
| Project Charter | Project goals, stakeholders, and approval | Week 1 |
| Requirement Specification (SRS) | Functional & Non-functional requirements | Week 2 |
| System Design | Architecture diagrams, ERD, and UI mockups | Week 3 |
| Development | Backend & Frontend coding | Week 4–8 |
| Testing | Unit, Integration, and UAT testing | Week 9–10 |
| Deployment | Production deployment & documentation | Week 11 |
| Maintenance | Continuous updates & feedback cycle | Ongoing |

### 5. Project Timeline (Gantt Overview)

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Planning | Week 1 | Define scope, objectives, resources |
| Analysis | Week 2 | Collect requirements, prepare SRS |
| Design | Week 3 | Create system architecture and UI design |
| Development | Week 4–8 | Build and integrate modules |
| Testing | Week 9–10 | Perform QA and fix bugs |
| Deployment | Week 11 | Launch the system |
| Maintenance | Week 12+ | Provide support and updates |

### 6. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Oversees project execution and milestones |
| System Analyst | Gathers and documents requirements |
| Developer | Builds frontend and backend features |
| Tester | Ensures quality and reliability of the system |
| Database Admin | Manages and secures the database |
| End Users | Provide feedback and validate usability |

### 7. Resource Requirements

Hardware:

- Server or cloud hosting environment

- Computers with barcode scanners

Software:

- Frontend: HTML/CSS, JavaScript, React/Angular

- Backend: Java / Python / Node.js

- Database: MySQL / PostgreSQL

- Tools: GitHub, Jira, Postman

### 8. Risk Management

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Data loss | High | Regular backups & cloud storage |
| System downtime | Medium | Use reliable hosting & monitoring |
| Expiry tracking failure | High | Automated alert system |
| Security breach | High | Role-based access & encryption |

### 9. Testing Plan

- Unit Testing: Verify each module’s functionality.

- Integration Testing: Test module interactions.

- User Acceptance Testing (UAT): Validate system usability with real users.

- Performance Testing: Check speed under heavy load.

### 10. Success Metrics

- 100% accuracy in inventory count.

- 80% reduction in manual stock entry errors.

- 50% faster restocking time.

- Timely alerts before expiry or low stock.

### 11. Project Closure

Upon successful deployment and validation, project closure will include:

- Final documentation submission

- Client handover & training

- Sign-off approval from stakeholders